🔴 Launch blockers (site isn't safe/complete to go public without these)

- Run the 3 Supabase SQL scripts — the credit-escalation hole and the admin_stats data exposure are still live until you run add_credit_protection_hotfix.sql + fix_admin_stats_security_definer.sql, plus verify RLS on design_jobs/job_products/products. (You — Supabase SQL editor.)

- ADMIN_PASSWORD still defaults to the repo value hamor2024 — set a strong one on Render. (You.)

- Razorpay — KYC + live keys on Render. Checkout errors until then. (You.)

- Google OAuth — not built yet: no "Continue with Google" button in AuthModal, and Google Cloud + Supabase provider aren't configured. Login is email/password only. (Me: add the button. You: credentials.)

- Domain — connect the Hostinger domain (needed for Razorpay live + OAuth). (You + client.)

- Legal placeholders — Terms still have [Your City] ×2 and [Specific pricing plans…], and emails mix @humora.io/@humora.in with no mailboxes yet. (You decide values; me to fill.)

🟠 Cost & correctness (money / reliability)

- Product-reference render is UNVERIFIED — the multi-image change I shipped has never run against live gpt-image-1. Needs one real generation to confirm products match and the room is preserved; USE_PRODUCT_REFERENCES=0 reverts if it regresses. (You: one test render.)

- Pin image quality — openai_image_service.py::_edit() has no quality, so cost swings ~7×. One-line quality="medium" fix. (Me.)

- COST_PER_JOB is stale ($0.08) — the $10/day kill-switch under-protects ~2×. (Me, once you confirm real per-image cost.)

- Your OpenAI/Anthropic keys are billing you right now for every live generation — most financially urgent handover item.

🟡 Brand / content leftovers (rebrand only went as far as the frontend)

- Backend + docs still say "Hamora" — API title in main.py ("Bedroom AI Redesign API"), docs/ suite, and stale root README.md (still describes the old Replicate pipeline). (Me.)

- og-image.jpg — served share preview still shows the old wordmark until regenerated. (Needs an image renderer.)

- Copy mismatches — Privacy/Terms mention uploading "videos" (app only takes JPEG/PNG); "18+" in Terms but no age gate; "End-to-end encryption" wording in Privacy §4 is really just TLS. (Me.)

- Missing Refund/Cancellation policy page — Razorpay onboarding usually requires a dedicated one. (Me.)

🔵 Client handover (discussed, nothing done yet)

- Migrate everything to the client's accounts — transfer GitHub repo + Supabase project, re-create Vercel/Render, move OpenAI/Anthropic keys (shifts AI billing to them). (You.)

- MIGRATION_HANDOVER.md + LOCAL_SETUP.md runbooks I offered but haven't written. (Me.)

- Route the out-of-credits PricingModal to /pricing for one unified purchase flow (handoff open item). (Me.)